'Android Developers' meeting minutes

|  |  |
| --- | --- |
| Location: | Discovery Park NTDC B157 |
| Date: | 10/13/2016 |
| Time: | 10:40 a.m. |
| Attendees: | Dr. Hyunsook Do, Anurag Chitnis, Nitesh Kumar Sharma, Satyanarayana Chivukula, Gill |

# Agenda items

1. Discussion about the each ones activity in detail and any issues that team member came up with.
2. Feedback of each other on each other project module to check if any issues or blocks in completing the assigned activities.
3. Determining and assigning the complex activities to each team member equally and based on expertise.

# Discussion:

* Discussed much about the main tracking activity in detail and review of code developed for the assigned main activity.
* We came up with main activities for our ‘Bus tracking system’ project and are assigning each project module to the respective members based on their expertize.
* General discussion about the risks involved at this phase of the project overall and also with each module involved.
* Integrated firebase with android and test data to and fro.

.

| Sr. No. | Action items | Owner(s) | Deadline | Status |
| --- | --- | --- | --- | --- |
| 1 | Main module of the user end for receiving the driver location | Anurag | 10/13/2016 | In progress |
| 2 | Analyze the Main activity and working on drivers activity | Satyanarayana. | 10/13/2016 | In progress |
| 3 | Prepared and test data for firebase. | Nitesh | 10/13/2016 | In progress |
| 4 | Connected and tested the integration of firebase with android | gill | 10/13/2016 | In progress |