'Android Developers' meeting minutes

|  |  |
| --- | --- |
| Location: | Discovery Park NTDC B157 |
| Date: | 09/1/2016 |
| Time: | 10:40 a.m. |
| Attendees: | Dr. Hyunsook Do, Anurag Chitnis, Satyanarayana Chivukula |

# Agenda items

1. Discussion about the possible project topics.
2. Sharing each other’s project ideas.
3. Finalizing the project topic.

# Discussion:

* Finalized the group members and the name of group – As we have decided to develop an android application as our academic project we found ‘Android Developers’ name of our group as appropriate.
* Discussed the project topics ‘Android application for restaurant search’ – This application could search the restaurants based on the location. Options like ratings, reviews, cuisine and open hours could be included.
* Discussed the project ‘Android application for Hospital search’ – This application could search the hospitals nearby and list the services provided by them. We can use the third party API named ‘factual’ for this purpose. Factual provides the huge global dataset for developers.
* Discussed the project ‘Android application - Bus tracking system’ for UNT transportation system. This application will show all the UNT buses running on the map similar to what we see in Uber.
* Based on the discussion with Dr. Do, we finalized the project ‘Bus tracking system’.

| Sr. No. | Action items | Owner(s) | Deadline | Status |
| --- | --- | --- | --- | --- |
| 1 | Create the private repository on GitHub and add all the members. | Anurag | 09/08/2016 | Completed |
| 2 | Push the initial structure of the android project. | Anurag | 09/08/2016 | Completed |
| 3 | Install android studio and android SDK and start learning basics of android platform. | Nitesh, Satyanarayana | 09/08/2016 | In progress |