'Android Developers' meeting minutes

|  |  |
| --- | --- |
| Location: | Discovery Park NTDC B157 |
| Date: | 09/06/2016 |
| Time: | 10:40 a.m. |
| Attendees: | Dr. Hyunsook Do, Anurag Chitnis, Nitesh Kumar Sharma, Satyanarayana Chivukula |

# Agenda items

1. Discussion about the possible main project activities.
2. Sharing each other’s project ideas.
3. Analyzing the scope of the project.

# Discussion:

* Discussed the project idea in detail regarding requirements, scope and feasibility of the idea.
* We came up with three main activities for our ‘Bus tracking system’ project and are discussing about the software to achieve the same and also integration of all the software’s.
* General discussion on requirements, layout of the display, route, services to be used for the desired project.
* Discussed the project ‘Android application - Bus tracking system’ for UNT transportation system. This application will show all the UNT buses running on the map similar to what we see in Uber.

.

| Sr. No. | Action items | Owner(s) | Deadline | Status |
| --- | --- | --- | --- | --- |
| 1 | Push the initial structure of the android project | Anurag | 09/08/2016 | Completed |
| 2 | Analyze the Map tracking activity. | Satyanarayana. | 09/08/2016 | Completed |
| 3 | Install android studio and android SDK and start learning basics of android platform. | Nitesh, Satyanarayana | 09/08/2016 | In progress |