'Android Developers' meeting minutes

|  |  |
| --- | --- |
| Location: | Discovery Park NTDC B157 |
| Date: | 09/22/2016 |
| Time: | 10:00 a.m. |
| Author: | Gil Wasserman |
| Attendees: | Dr. Hyunsook Do, Anurag Chitnis, Nitesh Kumar Sharma, Satyanarayana Chivukula, Gil Wasserman |

# Agenda items

1. Requirement Elicitation
2. Project status and feasibility

# Discussion:

* Discussed with customers from other groups about the functionality of the project. Some parts of the project’s desired functionality were clarified for the customers i.e. how the user interface will be designed, what it is intended to do, etc. Received input from customers about desired functionality like showing multiple routes that go to one stop, having the ability to determine which route gets the user to their location fastest, and having static maps of each route easily accessible for the user.
* Discussed these desired requirements with group members, determined that static maps and showing multiple routes should be feasible. Designing an algorithm to determine which bus out of multiple routes will get to a location fastest was a feature that was agreed on would be a great future feature to add, but not realistic in the current timeline of the project.
* Started discussion on deliverable 2 requirements

| Sr. No. | Action items | Owner(s) | Deadline | Status |
| --- | --- | --- | --- | --- |
| 1 | Push the POC of the Firebase integration to the repository | Anurag | 09/22/2016 | Completed |
| 2 | Push the POC of the Google Maps integration to the repository | Gil | 09/22/2016 | Completed |
| 3 | Create UML design documents, requirement specification report, updated risk management and project plan, and test plan for deliverable document | Satyanarayana | 10/11/2016 | In Progress |
| 4 | Create UML design documents, requirement specification report, updated risk management and project plan, and test plan for deliverable document | Nitesh | 10/11/2016 | In Progress |
| 5 | Create UML design documents, requirement specification report, updated risk management and project plan, and test plan for deliverable document | Gil | 10/11/2016 | In Progress |
| 6 | Create UML design documents, requirement specification report, updated risk management and project plan, and test plan for deliverable document | Anurag | 10/11/2016 | In Progress |