'Android Developers' meeting minutes

|  |  |
| --- | --- |
| Location: | Discovery Park NTDC B157 |
| Date: | 09/27/2016 |
| Time: | 10:40 a.m. |
| Attendees: | Dr. Hyunsook Do, Anurag Chitnis, Nitesh Kumar Sharma, Satyanarayana Chivukula, Gill |

# Agenda items

1. Discussion about the effort and time for each module project activities.
2. Assigning project modules to each of the team members.
3. Analyzing if any risk involved for each of the module.

# Discussion:

* Discussed the project modules in detail regarding feasibility, risks, and deadlines for each module.
* We came up with main activities for our ‘Bus tracking system’ project and are assigning each project module to the respective team members based on their expertize.
* General discussion on if any major risk or issues involved with each module of the respective team members.
* Achieved a high level view of what all activities/modules for the requirements of our project UNT Bus Tracking system.

.

| Sr. No. | Action items | Owner(s) | Deadline | Status |
| --- | --- | --- | --- | --- |
| 1 | Main module of the user end for receiving the driver location | Anurag | 10/06/2016 | In progress |
| 2 | Analyze the Main activity and start working on it | Satyanarayana. | 10/06/2016 | In progress |
| 3 | Analyze the Json activity module and hands on it . | Nitesh | 10/06/2016 | In progress |
| 4 | Connecting and pushing intial code for firebase and android | gill | 10/06/2016 | In progress |