'Android Developers' meeting minutes

|  |  |
| --- | --- |
| Location: | Discovery Park NTDC B157 |
| Date: | 10/06/2016 |
| Time: | 10:40 a.m. |
| Author: | Gil Wasserman |
| Attendees: | Dr. Hyunsook Do, Anurag Chitnis, Nitesh Kumar Sharma, Satyanarayana Chivukula, Gil Wasserman |

# Agenda items

1. Class Diagram
2. Assign code responsibilities
3. Deliverable 2 Progress

# Discussion:

* Went over the class diagram created by Anurag. Discussed the different major parts of the project in the diagram and the functionality each class would provide to the overall project.
* Discussed the Firebase database structure and how it relates to the class diagram, specifically the main root nodes needed in the database and how some data would be duplicated for easier access in the app
* Split up the work on the project, assigning Gil the ScheduleFragment and RouteListFragment, Anurag the TrackerMapActivity, Satyanarayana the DriverActivity, and Nitesh the FireBaseController.
* Continued discussion on deliverable 2 and finalizing responsibilities for the submission. Gil will do the updated risk management and will also work on the requirements specification report.

| Sr. No. | Action items | Owner(s) | Deadline | Status |
| --- | --- | --- | --- | --- |
| 1 | Create UML design documents, requirement specification report for deliverable document | Satyanarayana | 10/11/2016 | In Progress |
| 2 | Create requirement specification report, and test plan for deliverable document | Nitesh | 10/11/2016 | In Progress |
| 3 | Create requirement specification report, updated risk management for deliverable document | Gil | 10/11/2016 | In Progress |
| 4 | Create UML design documents and project plan for deliverable document | Anurag | 10/11/2016 | In Progress |
| 5 | Push draft of ScheduleFragment and RouteListFragment in preparation of Peer Review | Gil | 10/13/2016 | In Progress |
| 6 | Push draft of TrackerMapActivity in preparation of Peer Review | Anurag | 10/13/2016 | In Progress |
| 7 | Push draft of DriverActivity in preparation of Peer Review | Satya | 10/13/2016 | In Progress |
| 8 | Push draft of FireBaseController in preparation of Peer Review | Nitesh | 10/13/2016 | In Progress |