'Android Developers' meeting minutes

|  |  |
| --- | --- |
| Location: | Discovery Park NTDC B157 |
| Date: | 11/17/2016 |
| Time: | 10:40 a.m. |
| Author: | Nitesh Kumar Sharma |
| Attendees: | Dr. Hyunsook Do, Anurag Chitnis, Nitesh Kumar Sharma, Satyanarayana Chivukula, Gil Wasserman |

# Agenda items

1. Discussion on the progress of project
2. Reviewing assigned task
3. Bug Fixing

# Discussion:

* Discussed and replaced the driver activity so that it runs in background as against the proposed implementation to achieve the desired results.
* Implemented the notification module so that driver can logout wheneven he wants to logout and the latest location of the driver is saved.
* Implemented and formatted the UI for Route List Activity. Implementation of display the Route title along with the names of scheduled bus stops and next 3 stop timings for each stop.
* Discussed about the time schedule fragment. Gill will start working on schedule fragment this week and is in progress.
* Discovered following bugs in the current implementation. Decided to fix them and in progess and decided to finish the coming weekend by team.
  + Title on each Activity is not appropriate
  + Schedule list does not show schedule of some routes.
  + Crash observed when schedule list is empty.
* Addition of unit test cases for each module.As of now few test cases are implemented using espresso.

| Sr. No. | Action items | Owner(s) | Deadline | Status |
| --- | --- | --- | --- | --- |
| 1 | UI enhancement of Route List Activity | Gil | 11/21/2016 | In Progress |
| 2 | Addition of new module to show the list of schedule of all days and all stops. | Gil | 11/21/2016 | In Progress |
| 3 | Implementation of Service which will replace the Driver Activity. | Satya | 11/21/2016 | In Progress |
| 4 | Implementation of Notification bar to show the status of location sharing to driver. | Satya | 11/21/2016 | In Progress |
| 5 | Addition of Unit Test cases. | Nitesh, Gill, Satya | 11/21/2016 | In Progress |
| 6 | Addition of comments and code refactoring | Nitesh, Anurag | 11/21/2016 | Completed |
| 7 | Code Review | Nitesh, Anurag | 11/21/2016 | Completed |
| 8 | Addition of feature to show the schedule of the day on google map. The schedule should be of the day when app is being used. | Anurag | 11/21/2016 | In Progress |